NovaCorp · Designer Home Assignment

# 5-Day Sprint Plan

Ship the assignment in one focused work week — 4 screens, design system snippet, walkthrough.

SPRINT GOAL By Friday EOD: submit 4 hi-fi screens (Compliance Overview, Data Quality Report, Invoice Detail, Root Cause Analysis), a design-system snippet, and a 1-page walkthrough that frames every decision around “benchmarking starts with data cleaning.”

# Deliverable checklist

| Deliverable | Format | Owner |
| --- | --- | --- |
| Screen 1 · Compliance Overview | Figma / PDF | You |
| Screen 2 · Data Quality Report | Figma / PDF | You |
| Screen 3 · Invoice Detail / Exception View | Figma / PDF | You |
| Screen 4 · Root Cause Analysis | Figma / PDF | You |
| Design System snippet (tokens + components) | Figma / PDF | Already drafted |
| Walkthrough (≤ 5-min video or 1-page doc) | MP4 / DOCX | You |

# Sprint shape

One week, five days, eight focused hours per day. Mornings are convergent (decisions, design); afternoons are divergent (research, exploration, polish).

| Day | Theme | Headline outcome |
| --- | --- | --- |
| Mon | Research & IA | User stories + sitemap locked + lo-fi sketches for all 4 screens |
| Tue | Wireframes | Mid-fi wireframes for all 4 screens; chart types decided |
| Wed | Hi-fi sprint A | Screen 1 (Compliance Overview) + Screen 2 (Data Quality) shipped |
| Thu | Hi-fi sprint B | Screen 3 (Invoice Detail) + Screen 4 (Root Cause) shipped + states added |
| Fri | Walkthrough & submit | Walkthrough recorded, files exported, final QA, submit |

# Day 1 · Monday — Research & Information Architecture

| MON Research & IA | DAILY INTENT Understand the user, the domain, and the visual reference before drawing anything pixel-precise. |
| --- | --- |

| Morning · 4h | Afternoon · 4h |
| --- | --- |
| - Read the brief twice; mark every MUST and SHOULD. - Study ZoomInfo for 45 min — capture 8–10 reference screenshots into a moodboard. - Scan 2 competitors (AppZen, Vic.ai or Coupa) for 30 min — note what's standard vs differentiated. - Write 3 user stories per persona (Procurement, Finance, Ops Analyst). - List the top 5 jobs-to-be-done across all 3 personas. | - Draft a 1-page sitemap covering Phase 1 / 2 / 3 + the 4 required screens. - Sketch lo-fi wireframes (paper or Figma blocks) for all 4 screens — 20 min/screen. - Decide chart types: waterfall (S1), score gauge (S2), line-item table (S3), Pareto (S4). - Pick global filter set: Vendor / Date / Geography / Contract / Service Level. - Write down 3 differentiators you'll lean into (AI transparency, before/after, drill-down). |

| Deliverables by EOD | Watch-outs |
| --- | --- |
| - Moodboard saved (8–10 ZoomInfo refs). - User stories doc · 3 personas × 3 = 9 stories. - Sitemap PDF or screenshot. - Lo-fi sketches for all 4 screens. | - Don't start hi-fi yet — temptation to skip wireframes is the #1 risk. - Don't research forever. Time-box ZoomInfo to 45 min. - Make sure every screen connects to the next via clear drill-down. |

# Day 2 · Tuesday — Wireframes

| TUE Wireframes | DAILY INTENT Lock layout, hierarchy, and chart choices in mid-fi grayscale before committing to color and components. |
| --- | --- |

| Morning · 4h | Afternoon · 4h |
| --- | --- |
| - Convert lo-fi sketches into mid-fi wireframes in Figma using grey blocks only. - Screen 1: KPI row → waterfall + ranking → vendor table + filters. - Screen 2: before/after gauges → issue breakdown → ingestion log + agentic pipeline. - Add interaction notes (sticky comments) where hover/drill-down behavior matters. | - Screen 3: invoice header band → tabs (Audit/Lines/Exceptions/Contract) → exception cards + AI panel. - Screen 4: category cards grid → Pareto → AI insights → 4-quarter trend. - Self-review against the brief: do all MUSTs appear on the page? - Sketch one realistic edge case per screen (currency mismatch, partial-data warning). - End-of-day: walk through the 4 screens out loud as if presenting. |

| Deliverables by EOD | Watch-outs |
| --- | --- |
| - Mid-fi wireframes for all 4 screens. - Brief checklist annotated 100% complete. - 1 edge case sketched per screen. - Verbal walkthrough captured (voice memo, 3–5 min). | - Resist applying color or styling — wireframes stay grayscale. - If a screen feels empty, the IA is wrong. Fix it before tomorrow. - Avoid duplicating elements across screens — each screen earns its place. |

# Day 3 · Wednesday — Hi-fi Sprint A (Screens 1 + 2)

| WED Hi-fi A | DAILY INTENT Apply the design system. Build the dashboard tone-setter. Quality bar: pixel-precise, ZoomInfo-grade. |
| --- | --- |

| Morning · 4h | Afternoon · 4h |
| --- | --- |
| - Set up Figma styles from your design-system tokens (color, type, spacing, radius). - Build the dark sidebar component once — reuse on every screen. - Screen 1 hi-fi: KPI row, filter bar, waterfall, vendor ranking, vendor table, AI insight panel. - Show one filter applied state (chip + selected row). | - Screen 2 hi-fi: before/after gauges (67 → 94), issue breakdown, agentic pipeline (with amber pause), ingestion log. - Component pass: extract reusable badge, chip, table-row, KPI card, AI panel. - Show the AI three-state pattern at least once (Flag / Suggest / Auto-resolve). - Self-critique: open both screens at 50% zoom — does hierarchy still read? |

| Deliverables by EOD | Watch-outs |
| --- | --- |
| - Screen 1 hi-fi at 1280px wide. - Screen 2 hi-fi at 1280px wide. - Reusable components extracted in Figma library. - 1 hover state captured on each screen. | - Don't over-decorate — clarity over decoration. - If a chart is hard to read at 50%, simplify it. - Keep purple for AI only. Status colors only on badges/dots. |

# Day 4 · Thursday — Hi-fi Sprint B (Screens 3 + 4) + States

| THU Hi-fi B | DAILY INTENT Finish the workflow loop. Add the states that show product-thinking maturity. |
| --- | --- |

| Morning · 4h | Afternoon · 4h |
| --- | --- |
| - Screen 3 hi-fi: invoice header band, line-item Invoiced-vs-Expected table, exception cards, AI batch-recovery panel. - Add audit trail at bottom + Prev/Next invoice navigation. - Highlight one specific edge case (currency mismatch with FX evidence). | - Screen 4 hi-fi: category cards grid (8 categories), Pareto chart, AI pattern insights (3 types), trend line card. - Add Frequency vs Financial Impact toggle on the Pareto. - States pass: empty (Screen 1 no data), loading skeleton (Screen 2), error/partial (Screen 4). - End-of-day cross-screen QA: navigation, color usage, type, spacing rhythm. |

| Deliverables by EOD | Watch-outs |
| --- | --- |
| - Screen 3 hi-fi at 1280px wide. - Screen 4 hi-fi at 1280px wide. - 3 states drawn (empty, loading, error). - Cross-screen consistency review checklist signed off. | - Don't add new components today — only use what's in the system. - If you're tight on time, drop polish but don't drop states — they're a differentiator. - Keep the recommended action specific and dollar-anchored on every exception. |

# Day 5 · Friday — Walkthrough & Submission

| FRI Submit | DAILY INTENT Show your thinking. The artifact is good; the walkthrough is what wins the interview. |
| --- | --- |

| Morning · 4h | Afternoon · 4h |
| --- | --- |
| - Refine the walkthrough doc — frame every decision around the guiding principle. - Tighten the design-system snippet (1 page: tokens + 6 hero components). - Export all 4 screens as PNG (2x) and PDF. - Build the 1-page submission doc that links Figma + walkthrough + system. | - Record a 4-minute video walkthrough (Loom): goal → IA → screen-by-screen → AI thinking → close. - Final QA against the evaluation rubric (see Final QA below). - Re-read the brief one last time — confirm every MUST is met. - Submit. Send the email. Take a breath. |

| Deliverables by EOD | Watch-outs |
| --- | --- |
| - 1-page walkthrough doc finalized. - Design-system snippet exported. - All 4 screens exported (PNG 2x + PDF). - Loom recording (≤ 5 min). - Submission email sent. | - Don't redesign on Friday — only polish. - If your video runs over 5 minutes, cut. Brevity = confidence. - Test all links in the submission email before sending. |

# Daily standup with yourself

8:55 AM each day, 3 minutes. Answer in writing.

- What did I ship yesterday?

- What's the one thing that has to ship today?

- What could derail me — and what's my plan if it does?

# Risks & mitigations

| Risk | Signal | Mitigation |
| --- | --- | --- |
| Scope creep — adding components or screens not in the brief. | You're at midnight Wed and Screen 1 isn't done. | Apply the rule: no new screen, no new component after Tuesday EOD. |
| Polish paralysis on a single screen. | You spent 3 hours on one KPI card. | Time-box every component to 30 min. Move on; come back on Friday. |
| Tooling fatigue / Figma slowdown. | Layers list is 600+ deep, file is laggy. | Move design system to its own Figma file. Use components, not detached frames. |
| Walkthrough left to the last hour. | It's 4 PM Friday and you haven't recorded. | Block 11 AM–12 PM Friday for the recording. Non-negotiable. |
| Brief drift — designing what's interesting, not what's asked. | Brief checklist has unchecked MUSTs at end of Wed. | Daily standup question 1 is always: have you covered all MUSTs? |

# Final QA — mapped to evaluation criteria

Run through this on Friday before you submit. Each row should pass.

| Evaluation criterion | Pass condition |
| --- | --- |
| Clarity & Information Architecture | Every screen has a clear primary action; drill-down reaches detail in 1 click. |
| Data Visualization Choices | Each chart answers a specific user question (waterfall, Pareto, gauges, ranked bar). |
| Visual Quality & Consistency | Tokens applied uniformly; spacing rhythm holds across all 4 screens. |
| Design Rationale | Walkthrough explains the WHY of every major decision, anchored to the guiding principle. |
| Domain Understanding | Procurement & finance vocabulary used correctly; one realistic edge case shown. |
| Bonus · Interaction Design | At least 3 states drawn (empty, loading, error); hover states demonstrated. |

# Submission email — template

Subject: NovaCorp home assignment — Yossi P. Hi [Hiring contact], Attached and linked below is my submission for the NovaCorp Data Analytics & Invoice Audit Platform home assignment. I designed the four required screens around a single guiding idea drawn from your brief: “benchmarking starts with data cleaning.” Every screen, component, and chart choice traces back to that principle. Links: · Figma file (4 screens + design system snippet): [LINK] · Walkthrough doc / Loom video (≤ 5 min): [LINK] · PDF export of all screens: attached Happy to walk through any decision in the next round. Thanks for the opportunity. — Yossi

5-Day Sprint Plan · Yossi P.